## Slide 1
2026 Delivery Roadmap
Three action items per quarter, per project — Q2 broken out by month. Colour = status.
Q1 2026
Jan – Mar
Q3 2026
Jul – Sep
Q4 2026
Oct – Dec
Q2 2026 · CURRENT QUARTER · WE ARE HERE
April
May
June
Recommendation Engine
Define requirements
Data-ingestion pipeline
Baseline model
Production deploy
Real-time serving
Monitoring & alerts
Personalization v2
Cold-start handling
Scale & cost tuning
CF prototype
MF model + eval
API + A/B test
Financial Insight
Transaction schema
ETL ingestion
Data cleansing
Production rollout
Alerting engine
Scheduled reports
Predictive analytics
Accounting integrations
Multi-entity support
Auto-categorization
Forecast + dashboard
NLG + user testing
AI Chatbot
Scope use cases
Intent dataset
RAG architecture
Closed beta
Feedback loop
Fine-tuning
Multi-channel rollout
Analytics dashboard
Scaling & optimization
RAG (FAISS+Qwen)
Intent + ID tuning
Channels + guardrails
STATUS
Not started
In progress
Potential delay
Delayed
Done